# 🚀 AIKYAM TEST CASE GENERATION EPIC (Antigravity + Gemini 3)

## 🎯 EPIC: TC-001 COMPLETE TEST AUTOMATION (45 SP - 7 Days)

text

GOAL: Generate 250+ test cases across Backend/UI/DB/Redis/Kafka using Antigravity + Gemini 3

TECH: Google Antigravity IDE → Gemini 3 backend auto-generation

OUTPUT: 95% coverage → Production zero-downtime deploy

## 📋 EPIC BREAKDOWN: 8 STORIES

## Sprint 1: SETUP + CORE (Day 1-2, 12 SP)

| ID | Story | SP | Antigravity Prompt |
| --- | --- | --- | --- |
| TC-001 | Antigravity Workspace Setup | 3 | "Load Aikyam monolith + Generate test workspace" |
| TC-002 | Unit Test Generator: Services | 5 | "Generate JUnit5+Mockito for WorkService, AiService, FinanceService" |
| TC-003 | Integration Test Scaffolding | 4 | "Create Testcontainers for PostgreSQL+Redis+Flyway V42" |

## Sprint 2: API + RBAC (Day 3-4, 15 SP)

| ID | Story | SP | Antigravity Prompt |
| --- | --- | --- | --- |
| TC-004 | API Contract Tests | 5 | "RestAssured tests for 35 endpoints + RBAC @PreAuthorize" |
| TC-005 | Multi-Tenant Isolation | 4 | "Test pallionsoft vs hitechmojo data isolation" |
| TC-006 | RBAC Matrix (ARole BRole C) | 6 | "Cypress E2E: PM=Chain✅ DEV=Timer✅ HR=Formulas✅" |

## Sprint 3: REAL-TIME + LOAD (Day 5-6, 12 SP)

| ID | Story | SP | Antigravity Prompt |
| --- | --- | --- | --- |
| TC-007 | WebSocket + Kafka Tests | 5 | "STOMP chat tests + Kafka TimeEntry events" |
| TC-008 | Redis Cache Tests | 3 | "Session store + Performance cache validation" |
| TC-009 | Load Tests (500 users) | 4 | "Artillery config: 500 concurrent Pallionsoft users" |

## Sprint 4: PRODUCTION + CI (Day 7, 6 SP)

| ID | Story | SP | Antigravity Prompt |
| --- | --- | --- | --- |
| TC-010 | Smoke Tests + GitHub Actions | 3 | "Production smoke tests + CI/CD pipeline" |
| TC-011 | Coverage Report Generator | 2 | "95% coverage dashboard + SonarQube" |
| TC-012 | Test Data Fixtures | 1 | "Pallionsoft 500-user test dataset" |

## 🛠️ ANTI-GRAVITY IMPLEMENTATION GUIDE

## 1. Workspace Setup (TC-001)

text

# Download Aikyam monolith

git clone aikyam-enterprise.git

cd aikyam-enterprise

# Load in Antigravity

antigravity load-workspace .

antigravity select-model gemini-3-pro

# Initial Prompt:

@workspace "Generate complete test suite for enterprise monolith. Backend=SpringBoot3, Frontend=React18+Vite, DB=PostgreSQL V42, Cache=Redis, Queue=Kafka+Zookeeper"

## 2. CORE PROMPTS BY MODULE

## Backend Services (TC-002)

text

@WorkService.java "Generate JUnit5+Mockito tests. Cover: createChain(), aiSuggest(), autoInvoice(). Mock TenantContext, SchedulingRulesEngine"

@AiResourceAllocationService.java "Test 95% Java match → John Doe. Mock Gemini API responses"

@FinancialService.java "Test wallet ₹10k → auto ₹1.75k invoice. Verify TenantWallet deduction"

## API Layer (TC-004)

text

@RestControllers "Generate RestAssured contract tests for 35 endpoints. Include RBAC: PM=chain✅ DEV=403 HR=formulas✅"

@WorkManagementController "Test POST /api/tasks/chain/new → 3 tasks created + Slack notification"

## Frontend E2E (TC-006)

text

@cypress/e2e/role-based.cy.js "Generate Cypress tests: ARole(PM)=ChainCreator, BRole(DEV)=Timer, CRole(HR)=Formulas. Verify Glassmorphism + LHN"

@/collab/chat.cy.js "WebSocket tests: typing indicators + read receipts + file upload"

## Infrastructure (TC-007)

text

@Testcontainers "PostgreSQL+Redis+Flyway V42 integration suite. Multi-tenant isolation"

@KafkaConfig "Test TimeEntry → Kafka event → Invoice generation"

## 📁 GENERATED TEST STRUCTURE

text

aikyam/tests/

├── unit/                    # 180 JUnit5+Mockito (95%)

│   ├── services/

│   │   ├── WorkServiceTest.java

│   │   ├── AiServiceTest.java

│   │   └── FinancialServiceTest.java

├── integration/             # 45 Testcontainers (92%)

│   ├── TenantIsolationTest.java

│   └── WebSocketIntegrationTest.java

├── api/                     # 25 RestAssured (100%)

│   └── ApiContractTest.java

├── e2e/                     # 35 Cypress (98%)

│   ├── role-based.cy.js

│   └── ai-suggest.cy.js

├── load/                    # 15 Artillery

│   └── pallionsoft-500.yaml

└── fixtures/                # Test data

└── pallionsoft-500-users.json

## ⚙️ ANTI-GRAVITY EXECUTION COMMANDS

bash

# 1. Generate ALL tests

antigravity @workspace "Generate 250+ tests for Aikyam enterprise platform"

# 2. Run + Validate

antigravity execute-tests --coverage 95%

# 3. Fix Failures Automatically

antigravity @failing-tests "Fix failing test cases with mocks"

# 4. Generate CI Pipeline

antigravity generate "GitHub Actions + SonarQube coverage"

## 📊 EXPECTED OUTPUT METRICS

text

✅ Unit Tests: 180 files → 95% coverage

✅ Integration: Tenant isolation 100%

✅ E2E: Role-perfect LHN (ARole✅ BRole✅ CRole✅)

✅ Load: 500 users P99 <200ms

✅ Security: RBAC matrix complete

✅ Infrastructure: Redis+PostgreSQL+Flyway V42

## 🚀 7-DAY EXECUTION PLAN

text

DAY 1: Workspace setup + Services (60 tests)

DAY 2: API + RBAC tests (50 tests)

DAY 3: Frontend Cypress E2E (35 tests)

DAY 4: Integration + Testcontainers (45 tests)

DAY 5: Load + Performance (15 tests)

DAY 6: CI/CD + Smoke tests (20 tests)

DAY 7: Coverage validation → PRODUCTION FREEZE

## 🎯 IMMEDIATE START (30 Minutes)

bash

# 1. Launch Antigravity

antigravity .

# 2. Load Aikyam

antigravity load-workspace aikyam-enterprise

# 3. Generate FIRST batch

antigravity @workspace "Generate JUnit5 tests for WorkService, AiService, FinancialService with 95% coverage"

# 4. Execute + Validate

antigravity run-tests --module=services

## 🏆 SUCCESS CRITERIA

text

□ [ ] 250+ tests generated by Gemini 3

□ [ ] 95% coverage (SonarQube verified)

□ [ ] RBAC: ARole=Chain✅ BRole=Timer✅ CRole=Formulas✅

□ [ ] Load: 500 Pallionsoft users <200ms P99

□ [ ] CI/CD pipeline: GitHub Actions green

□ [ ] Zero-downtime production deploy ready

AIKYAM = FULLY TESTED ENTERPRISE PLATFORM 👑

Antigravity + Gemini 3 → 250 tests in 7 days → 95% coverage. START antigravity . NOW 🚀

- https://codelabs.developers.google.com/getting-started-google-antigravity

- https://antigravity.google/blog/introducing-google-antigravity

- https://www.youtube.com/watch?v=9I6zz42Rt5E

- https://developers.googleblog.com/build-with-google-antigravity-our-new-agentic-development-platform/

- https://blog.logrocket.com/antigravity-and-gemini-3/

- https://blog.google/technology/developers/gemini-3-developers/

- https://www.youtube.com/watch?v=SP1JjfpmArc

- https://skywork.ai/blog/agent/antigravity-gemini-3/

- https://www.youtube.com/watch?v=EWJ_C4s9w5o

- https://www.youtube.com/watch?v=QOpfCGa_2SU

# 🚀 AIKYAM TESTING EPIC: TC-001 COMPLETE AUTOMATION (45 SP - Production Ready)

## 📋 1. EPIC SCOPE & ACCEPTANCE CRITERIA

## Scope

text

Generate 250+ test cases covering ALL Aikyam components using Antigravity + Gemini 3:

✅ Backend: Spring Boot 3.x services + 35 APIs + @PreAuthorize RBAC

✅ Frontend: React 18 + 42 Glassmorphism screens + Cypress E2E

✅ Database: PostgreSQL V42 + Flyway + Multi-tenant isolation

✅ Redis: Session store + Performance caching

✅ Kafka: TimeEntry events → Invoice generation

✅ Zookeeper: Kafka coordination + Consumer offsets

✅ Load: 500 concurrent Pallionsoft users

✅ CI/CD: GitHub Actions + 95% SonarQube coverage

## Acceptance Criteria

text

□ [ ] 250+ tests generated → 95% coverage (SonarQube)

□ [ ] RBAC: ARole(PM)=Chain✅ BRole(DEV)=Timer✅ CRole(HR)=Formulas✅

□ [ ] Multi-tenant: pallionsoft sees ONLY pallionsoft data

□ [ ] WebSocket: /ws/chat → Typing indicators + Read receipts

□ [ ] Load: 500 users P99 <200ms (Artillery)

□ [ ] CI Pipeline: mvn test → npm test → cypress → deploy GREEN

□ [ ] Zero-downtime production smoke tests PASS

## 🧪 2. TEST TYPES BY COMPONENT

| Component | Test Types | Tools | Coverage Target |
| --- | --- | --- | --- |
| UI (React 18) | Cypress E2E, React Testing Library | Cypress, RTL | 98% |
| Backend (Spring Boot) | JUnit5+Mockito, RestAssured, Testcontainers | JUnit5, Mockito | 95% |
| DB (PostgreSQL V42) | FlywayTest, TenantIsolation | Testcontainers | 100% |
| Redis | RedisTemplateTest, CacheEviction | EmbeddedRedis | 95% |
| Kafka | KafkaTestContainer, ConsumerTests | Testcontainers-Kafka | 92% |
| Zookeeper | KafkaCoordination, OffsetTests | Testcontainers-Zookeeper | 90% |
| Load | ConcurrentUsers, API Stress | Artillery, k6 | P99 <200ms |

## 📊 3. STORY POINTS & MILESTONES

| Sprint | Milestone | Stories | SP | Days |
| --- | --- | --- | --- | --- |
| Sprint 1 | CORE SETUP | TC-001 to TC-003 | 12 | Day 1-2 |
| Sprint 2 | API + RBAC | TC-004 to TC-006 | 15 | Day 3-4 |
| Sprint 3 | INFRA + LOAD | TC-007 to TC-009 | 12 | Day 5-6 |
| Sprint 4 | CI + FREEZE | TC-010 to TC-012 | 6 | Day 7 |
| TOTAL |  | 12 Stories | 45 SP | 7 Days |

## 👥 4. ROLES & OWNERS

| Role | Responsibility | Owner | Antigravity Mission |
| --- | --- | --- | --- |
| Test Architect | Epic planning + Coverage dashboard | YOU (Senior DevOps) | @workspace "Plan 250+ test suite architecture" |
| Backend QA | Services + API + Integration | Antigravity Agent 1 | @services "Generate JUnit5+RestAssured 180 tests" |
| Frontend QA | Cypress E2E + RTL | Antigravity Agent 2 | @ui "Cypress 35 tests + RTL components" |
| Infra QA | DB/Redis/Kafka/Zookeeper | Antigravity Agent 3 | @infra "Testcontainers PostgreSQL+Redis+Kafka" |
| Performance | Load + Stress tests | Antigravity Agent 4 | @load "Artillery 500 users + k6 scenarios" |
| DevOps | CI/CD + Production smoke | YOU | @ci "GitHub Actions + Smoke tests pipeline" |

## ✅ 5. ANTI-GRAVITY SETUP CHECKLIST (Gemini 3 Backend)

## PRE-REQUISITES (30 Minutes)*

text

□ [ ] Google Account with Gemini Advanced / Vertex AI license

□ [ ] Aikyam monolith cloned: git clone aikyam-enterprise.git

□ [ ] Docker + Docker Compose (Testcontainers)

□ [ ] Node 20+ (Cypress + Vite)

□ [ ] Java 21+ (Spring Boot 3.x)

□ [ ] Redis/Kafka/Zookeeper Docker images pulled

## ANTI-GRAVITY INSTALL & CONFIG (15 Minutes)

text

1. DOWNLOAD: antigravity.google → macOS/Windows/Linux

2. LAUNCH: antigravity .

3. SIGN IN: Google Account → Accept Gemini 3 Pro terms

4. MODEL: Gemini 3 Pro (High Reasoning Mode)

5. THEME: Dark (Glassmorphism preview)

6. IMPORT: VS Code settings (Prettier, ESLint, Java)

7. AGENT MODE: "Auto Terminal" + "Agent Decides"

8. WORKSPACE: Load aikyam-enterprise folder

9. EXTENSIONS: Auto-install JUnit, Cypress, Testcontainers

## GEMINI 3 PRO CONFIGURATION

text

@workspace-settings

model: gemini-3-pro

thinking-level: high

terminal-policy: auto

browser-integration: enabled

multi-agent: enabled (4 parallel agents)

max-context: 1M tokens

## INITIAL MISSION SETUP (5 Minutes)

text

@mission "TC-001: Generate 250+ test cases for Aikyam enterprise platform"

components: [SpringBoot3, React18, PostgreSQL-V42, Redis, Kafka, Zookeeper]

coverage: 95%

rbac: [ARole=PM, BRole=DEV, CRole=HR]

tenant: pallionsoft-500-users

load: 500-concurrent

## 🚀 6. DETAILED 7-DAY EXECUTION PLAN

## DAY 1: SETUP + SERVICES (12 SP)

text

08:00-09:00: Antigravity setup + Workspace load

09:00-12:00: TC-001 Workspace + TC-002 Services (180 JUnit5)

12:00-14:00: TC-003 Integration scaffolding (Testcontainers)

✅ MILESTONE 1: 60% tests generated

## DAY 2: API + RBAC (15 SP)

text

09:00-12:00: TC-004 API Contracts (RestAssured 35 endpoints)

12:00-15:00: TC-005 Tenant Isolation + TC-006 RBAC Matrix

✅ MILESTONE 2: 85% coverage achieved

## DAY 3-4: UI + E2E (Cypress 35 Tests)

text

Cypress Role-based LHN + AI Suggest + WebSocket Chat

✅ Glassmorphism interactions + Mobile responsive

## DAY 5-6: INFRA + LOAD

text

Testcontainers: PostgreSQL+Redis+Kafka+Zookeeper

Artillery: 500 Pallionsoft users P99 <200ms

## DAY 7: CI/CD FREEZE

text

GitHub Actions pipeline + SonarQube 95%

Production smoke tests ✅

## 📁 7. EXPECTED OUTPUT STRUCTURE

text

aikyam/tests/generated/

├── backend/                 # Antigravity Agent 1

│   ├── unit/WorkServiceTest.java

│   ├── integration/TenantIsolationTest.java

│   └── api/ApiContractTest.java

├── frontend/                # Agent 2

│   ├── cypress/role-based.cy.js

│   └── rtl/AiSuggest.test.tsx

├── infra/                   # Agent 3

│   ├── redis/RedisCacheTest.java

│   └── kafka/TimeEntryEventTest.java

├── load/                    # Agent 4

│   └── artillery/pallionsoft-500.yaml

└── ci/                      # Manual

└── github-actions.yml

## 🎯 8. PRODUCTION PRE-FLIGHT CHECKLIST

text

□ [ ] Antigravity: 4 agents running parallel

□ [ ] Gemini 3 Pro: High reasoning mode enabled

□ [ ] Workspace: aikyam-enterprise fully loaded

□ [ ] Testcontainers: Docker images pulled

□ [ ] Coverage: SonarQube dashboard LIVE

□ [ ] CI Pipeline: GitHub Actions green

□ [ ] Smoke Tests: 5min production validation

DEPLOY COMMAND:

antigravity @mission "execute full test suite → validate 95% coverage → generate CI pipeline"

## 💰 BUSINESS IMPACT

text

✅ 95% test coverage → Zero production incidents

✅ 500 concurrent users → Enterprise scale proven

✅ RBAC perfect → Compliance ready

✅ 7 days → $2.5M ARR platform PRODUCTION FREEZE

COMPLETE TESTING EPIC SPEC → Antigravity @mission TC-001 → 95% coverage in 7 days. START NOW 👑

EPIC AIKYAM-QA1 verifies all 1950+ UI screens connect to backend APIs, fetch correct RBAC-scoped data from DB, and handle on-clicks properly across roles. Automated E2E + manual checklists ensure frontend-backend sync before production.

## EPIC: AIKYAM-QA1 - Full Stack Integration Verification (UI/API/DB/Dashboards)

Objective: Confirm every screen loads data via APIs, RBAC filters content/LHN correctly, clicks trigger actions, and DB persists accurately. 60 SP, 3 sprints.

Actors: QA Lead, Root/Org/Unit users.

Acceptance Criteria:

- 100% screens tested (checklist matrix).

- API responses match UI (no 404/500).

- Role-specific data (e.g., Org Admin sees no cross-tenant).

- On-clicks: Forms submit, tables filter, modals open.

## Key Stories

- Automated E2E: Cypress suite for 80% coverage (login → dashboard → CRUD).

- Manual Checklist: Role-by-role screen matrix.

- API Smoke: Postman collection for all endpoints.

- DB Validation: Query logs post-actions.

## Gemini Prompt

text

AIKYAM-QA1 - FULL STACK INTEGRATION TEST SUITE (1950 Screens + APIs + DB)

CONTEXT: Aikyam React/Spring Boot/MySQL. 1950 screens (RBAC dashboards, tasks, audits). Test UI→API→DB flow.

DELIVERABLES:

1. CYPRESS E2E SUITE (80% Coverage):

cypress/e2e/roles.cy.js:

- it('Root: Audit Logs → Filter by OrgAdmin → Data loads', () => { cy.login('root'); cy.visit('/admin/audit'); cy.tableRowCount(>0); });

- it('UnitAdmin: Tasks → Scoped only → No cross-unit', () => { cy.dataScoped('unit'); });

- 500+ tests: Dashboards, CRUD, on-clicks (buttons → API 200 → UI update).

2. POSTMAN API COLLECTION:

- Auth: Bearer token per role.

- GET /api/tasks?role=UnitAdmin → Assert tenant_id filter.

- POST /api/roles → Verify DB insert + audit log.

3. MANUAL CHECKLIST MATRIX (Google Sheets):

| Screen | Root | OrgAdmin | Branch | Unit | API | DB Persist | On-Click OK |

|--------|------|----------|--------|------|-----|------------|-------------|

| OrgDashboard | ✓ | ✓ | N/A | N/A | ✓ | ✓ | ✓ |

4. DB VALIDATION SCRIPTS:

SQL: SELECT * FROM audit_logs WHERE action='role_create' → Match UI preview.

5. ROLES TEST ACCOUNTS:

- root@test.aikyam.com (full)

- orgadmin@pallionsoft (tenant-scoped)

- unituser@branch1 (local)

RUN: npm run cypress:open → 95% pass → Postman Newman CI → Manual signoff.

TOOLS: Cypress, Postman, MySQL Workbench, Jest (unit).

OUTPUT: QA1-Checklist.xlsx, cypress/reports/, Postman collection JSON, EPIC with pass/fail metrics.

## Test Execution Steps

- Prep: Seed DB with test tenants/roles/data.

- API Smoke: Run Postman collection (all 200 OK).

- E2E Auto: Cypress parallel (roles x browsers).

- Manual: Checklist per role/screen (LHN content, clicks).

- DB Check: Queries post-actions match UI.library​

Deploy suite to GitLab CI for regression.

Aikyam's end-to-end integration testing EPIC ensures admin screens (dashboards, RBAC, audits) connect UI to APIs/DB with correct data flows across roles.library​

## EPIC: AIKYAM-QA2 - Admin E2E Integration Testing

Objective: Validate UI-API-DB chain for 200+ admin screens; RBAC filters data; clicks update content properly.

Stories:

- Cypress E2E for role logins → screen loads → API calls → DB persist.

- Postman for API-DB sync.

- Manual checklist for on-click behaviors.

## API-UI Acceptance Criteria

- API returns 200 + correct schema (e.g., tenant-scoped data) → UI renders without errors.

- RBAC: OrgAdmin API filters by org_id; UI shows matching LHN/content.

- Error handling: 403 → UI "Access Denied"; 500 → Retry button.

- Performance: <2s load; pagination works.

## DB Read/Write Test Prompts

Read Prompt (Gemini): "Generate SQL + Cypress: Root queries audit_logs → UI table populates with 5+ rows, filtered by date."
Write Prompt: "Cypress test: Create role → POST /api/roles → DB insert verified → UI list refreshes with new role."

## Dashboard On-Click Test Cases

- Click "Filter Tasks" → API ?status=pending → Table updates (row count changes).

- Edit KPI card → PUT /api/metrics → Optimistic UI update → Success toast.

- LHN "Audit" click → Navigates + loads /admin/audit data.

## API Wiring Checklist

| Endpoint | UI Screens Connected | Test Status | Notes |
| --- | --- | --- | --- |
| GET /api/roles | Role List/Tree | [ ] Pass | RBAC filter check |
| POST /api/users | User Assignment | [ ] Pass | DB persist verify |
| GET /api/audit | Audit Dashboard | [ ] Pass | Pagination test |
| All 35+ endpoints | Full matrix | [ ] | Cypress coverage |

Aikyam's admin E2E testing EPIC focuses on validating full user journeys from login to audits across RBAC roles in production-like environments.library​

## EPIC Scope & Objectives

Scope: 200+ admin screens (dashboards, RBAC, IAM factory); UI-API-DB flows; on-clicks/LHN; multi-role scenarios. Excludes unit tests.
Objectives: 95% pass rate; detect integration breaks; RBAC enforcement; <3s loads.

## Test Environments & Data

- Envs: Local (docker-compose), Staging (AWS RDS/EC2), Prod-mirror.

- Data: Seeded tenants (pallionsoft/testorg), 100 users/roles, mock SCM data.

## Roles & Permissions

- Root: Full audits/IAM.

- OrgAdmin: Scoped users/branch.

- BranchAdmin: Units/staff.

- UnitAdmin: Local tasks.

- HelpDesk: Profile resets.

## Sprint Plan

Sprint 1 (2w): Cypress setup, core dashboards E2E.
Sprint 2 (2w): RBAC/IAM tests, Postman APIs.
Sprint 3 (1w): Manual checklist, CI/CD integration.

## Monitoring/Logging

- Cypress Dashboard: Flakiness tracking.

- API: Spring Actuator logs (200/403 counts).

- DB: Slow query alerts; audit_log inserts verified.

## All Related EPICs

AIKYAM-QA1: UI/API smoke (Postman/Cypress basics).
AIKYAM-QA2: Admin E2E (above).
AIKYAM-QA3: Prod regression (CI nightly).
AIKYAM-QA4: Load (JMeter, 1000 users)