# 🚀 EPIC P3.1: TIME-BASED TASK CHAINING + PERFORMANCE RATING ENGINE (HR Integration)

## 📋 EPIC OVERVIEW

Goal: Minutes-to-Hours Tasks → Auto-chain sequencing → Role-based timelines → Performance scoring → Salary increment calculations

Why This Wins: Developers/QA get exact time allocations → Next task auto-assigns → Yearly ratings drive 10-20% salary hikes

## 🎯 CORE FEATURES

## 1. TIME-BASED TASK CHAINS (Dev/QA Workflow)

text

Task-101 (Dev): 2h → Complete → Auto-assign Task-102 (QA: 1h)

Task-102 (QA): 1h → Complete → Auto-assign Task-103 (Dev: 4h Review)

→ ZERO manual reassignment → 30% faster velocity

## 2. ROLE-BASED TIMELINES (Dynamic)

text

Developer: Code tasks = 2-8h

QA: Test cases = 1-4h

Review: Code review = 30min-2h

PM: Estimation = 15-60min

→ Configurable per role from properties

## 3. PERFORMANCE CALCULATIONS (Multi-dimensional)

text

Individual: On-time %, Velocity, Quality score

Team: Predictability, Cycle time, Throughput

Project: Burn-down accuracy, Scope creep

→ A/B/C/D ratings → Salary increments

## 🛠 TECHNICAL IMPLEMENTATION

## Flyway V36: Time-Chain Schema

sql

-- V36__time_based_tasks.sql

ALTER TABLE work_items ADD COLUMN

estimated_duration_minutes INT,

role_required VARCHAR(20),     -- DEV/QA/REVIEW/PM

chain_next_task_id UUID,

actual_duration_minutes INT,

on_time BOOLEAN,

performance_score DECIMAL(4,2); -- 0-100

CREATE TABLE performance_ratings (

id UUID PRIMARY KEY,

tenant_id UUID,

user_id UUID,

period_year INT,               -- 2025

rating_grade VARCHAR(2),       -- A/B/C/D

score DECIMAL(4,2),            -- 92.5

salary_increment_pct DECIMAL(5,2), -- 15.00

tasks_completed INT,

on_time_pct DECIMAL(5,2)

);

CREATE TABLE role_timelines (

tenant_id UUID,

role VARCHAR(20),              -- DEV/QA

task_type VARCHAR(50),         -- CODE/TEST

min_minutes INT,

max_minutes INT,

avg_minutes INT

);

## pallionsoft.properties (Role Timelines)

text

# Role-based timelines

aikyam.timeline.DEV.CODE.min=120

aikyam.timeline.DEV.CODE.max=480

aikyam.timeline.DEV.CODE.avg=240

aikyam.timeline.QA.TEST.min=60

aikyam.timeline.QA.TEST.max=240

aikyam.timeline.REVIEW.CODE.min=30

aikyam.timeline.REVIEW.CODE.max=120

# Performance thresholds

aikyam.performance.A.min_score=90

aikyam.performance.B.min_score=80

aikyam.performance.salary_increment.A=20

aikyam.performance.salary_increment.B=12

## 📱 WORKFLOW EXAMPLE

text

1. PM creates: "Fix login bug" → Task-101 (DEV, 4h est)

2. Auto-assign → EMP-001 (John Doe, DevOps)

3. John completes → 3h 45m (112% velocity)

4. AUTO: Task-102 (QA, 2h) → EMP-002 (QA Engineer)

5. QA completes → 1h 50m → Task-103 (Review, 1h)

6. Performance: John A-grade (112% velocity)

## 📊 PERFORMANCE ENGINE (Multi-Level)

## Individual Rating Algorithm

text

On-Time % = (On-time tasks / Total tasks) × 100

Velocity = (Actual time / Est time) × 100  [>100 = Bonus]

Quality = (Bugs found in QA / Total tasks) × -10

Final Score = (On-Time 40% + Velocity 40% + Quality 20%)

A: 90-100 → +20% salary

B: 80-89 → +12% salary

C: 70-79 → +5% salary

D: <70 → PIP

## Team/Project Aggregates

text

Team Velocity = AVG(Individual velocity)

Project Predictability = (Actual vs Est total hours)

→ Dashboard: "DevOps: 108% | QA: 95%"

## 📋 USER STORIES (Jira Ready - 34 SP)

## US-TIME-001: Time-Based Task Creation (5 SP)

text

As PM, create "Fix bug" → Auto-set 4h DEV + Chain QA/Review

AC: Task shows "Est: 4h | Role: DEV | Next: QA"

## US-TIME-002: Auto-Chain Assignment (8 SP)

text

As system, Task-101 COMPLETE → Auto-assign Task-102 to QA

AC: Timer starts + Slack "New QA task assigned"

## US-TIME-003: Role Timeline Config (5 SP)

text

As admin, set DEV.CODE = 2-8h → New tasks auto-estimate

AC: Task creation → Suggests 4h based on avg

## US-PERF-001: Performance Scoring (8 SP)

text

As manager, view EMP-001: A-grade, 92.5 score, +15% increment

AC: Year-wise trends + Team comparison

## US-PERF-002: Salary Increment Calc (5 SP)

text

As HR, Q4 ratings → Auto-calculate increments

AC: Export CSV: "EMP-001: ₹8L → ₹9.2L (+15%)"

## US-DASH-001: Performance Dashboards (3 SP)

text

📊 Individual | Team | Project performance

✅ Velocity trends | On-time charts | Rating distribution

## 🚀 IMPLEMENTATION PLAN (Sprint 2 - Week 3)

text

DAY 1-2: V36 Schema + Task chaining logic

DAY 3-4: Role timelines + Auto-assignment

DAY 5-6: Performance engine + Rating calc

DAY 7:   Dashboards + Salary export

## 📱 SCREEN DESIGNS

## Task Detail (Time-Based)

text

┌─ Task-101: Fix Login ──────────────────────┐

│ Role: DEV | Est: 4h ⏱️ | Spent: 3h 45m ✓  │

│ [ ] Complete → Assign QA (2h)              │

│                                            │

│ Performance: 112% velocity (A-grade)       │

└────────────────────────────────────────────┘

## Performance Dashboard

text

👤 EMP-001 John Doe     📊 DevOps Team      📈 Project Alpha

A (92.5) +15% salary   108% velocity       95% on-time

• 45/50 tasks on-time  • 12 devs avg 105%  • Cycle time: 3.2d

• Velocity: 112%       • Predictability:92% • Budget: 98%

## 🎯 INTEGRATION WITH SPRINT 0

text

✅ Wallet (P0.1.1): Performance → Premium tier unlock

✅ Notifications (P1.2): Task assigned → Slack ping

✅ Multi-env: QA/Preprod performance baselines

→ Sprint 2 = HR + Performance superpower

## 💰 BUSINESS IMPACT

text

✅ 30% velocity improvement → More billable hours

✅ A/B/C/D ratings → Objective salary decisions

✅ Team dashboards → Manager delight

✅ Salary export → HR automation

→ $50/user/mo Platinum upsell 🚀

## 🎨 PRODUCTION COMMANDS

bash

# 1. Schema + Properties

mvn flyway:migrate -Dflyway.target=V36

# 2. Test chain

curl -X POST /api/tasks/101/complete  # → Task-102 auto-assigned

# 3. Performance report

curl /api/performance/2025/EMP-001    # → A-grade +15%

## 🏆 EPIC OUTCOME

text

Dev creates: 4h task → QA auto 2h → Review auto 1h

→ ZERO coordination overhead

→ 92.5 score → John Doe +15% salary

→ Manager: "DevOps team 108% velocity 🔥"

HR Integration = Retention rocket fuel 🚀

Add to Sprint 2: Time-chaining + Performance = UNSTOPPABLE velocity + Happy HR 👑

- https://trackingtime.co/best-practices/agile-time-tracking-for-business-teams.html

- https://www.timedoctor.com/blog/agile-time-tracking/

- https://blog.orangescrum.com/how-to-implement-time-tracking-without-affecting-the-productivity/

- https://www.memtime.com/blog/agile-time-tracking-practices

- https://www.agilecrm.com/time-tracking

- https://www.atlassian.com/agile/project-management/task-tracker

- https://www.easyproject.com/product/time-tracking

- https://clickup.com/blog/agile-time-tracking/

- https://graphite.com/guides/comprehensive-guide-issue-tracking-agile

- https://www.workast.com/blog/how-to-use-task-management-software-for-agile-teams/

# 🚀 EPIC P3.3: FULLY DYNAMIC SALARY HIKE FORMULA ENGINE (Org/Branch/Budget Configurable)

## 📋 EPIC OVERVIEW

Goal: 100% Organization-Controlled → Dynamic formulas → Branch budgets → Tiered bands → Business unit salary ranges → No hardcoded hikes

Key: Organizations define ALL parameters → Aikyam ONLY calculates → HR approves

## 🎯 DYNAMIC FORMULA ARCHITECTURE

text

FORMULA = Base Rating % × Branch Multiplier × Role Factor + Unit Base

× Budget Cap × Salary Band Adjustment

## 🛠 TECHNICAL IMPLEMENTATION (V39-V41)

## Flyway V39: Complete Config Schema

sql

-- V39__dynamic_salary_engine.sql

CREATE TABLE salary_hike_formulas (

id UUID PRIMARY KEY,

tenant_id UUID,

formula_name VARCHAR(50),      -- "FY2026_Pallionsoft"

fiscal_year INT,               -- 2026

base_rating_matrix JSONB,      -- {"A":15,"B":10,"C":5}

branch_multipliers JSONB,      -- {"BLR":1.10,"HYD":1.00}

unit_bases JSONB,              -- {"DEVOPS":8,"QA":7}

role_factors JSONB,            -- {"SENIOR":1.02,"JUNIOR":0.98}

budget_cap_pct DECIMAL(5,2),   -- 12.00 (company-wide cap)

salary_bands JSONB,            -- {"0-5L":0.8,"5-15L":1.0,"15L+":1.2}

active BOOLEAN DEFAULT true

);

-- V40__hike_calculations_detailed.sql

ALTER TABLE salary_calculations ADD COLUMN

formula_id UUID REFERENCES salary_hike_formulas(id),

budget_adjusted BOOLEAN,

band_multiplier DECIMAL(5,2),

final_hike_approved DECIMAL(5,2);

## pallionsoft.properties (Formula Selection)

text

# Active formula for FY2026

aikyam.salary.formula.active=FY2026_Pallionsoft

# Global constraints

aikyam.salary.max_hike_pct=25.00

aikyam.salary.min_hike_pct=3.00

## 📊 DYNAMIC CALCULATION BREAKDOWN

text

EXAMPLE: EMP-001 (₹12L, BLR DevOps Senior, Score=92 → A-grade)

1. BASE RATING: A = 15% [Pallionsoft matrix]

2. BRANCH: BLR × 1.10 = 16.50%

3. UNIT: DevOps + 8% = 24.50%

4. ROLE: Senior × 1.02 = 24.99%

5. SALARY BAND: 5-15L × 1.00 = 24.99%

6. BUDGET CAP: Company 12% cap → ADJUST to 12.00%

7. FINAL: 12.00% → ₹12L → ₹13.44L ✓

## 📱 HR CONFIGURATION DASHBOARD

text

┌─ FY2026 Salary Formula Builder ─────────────┐

│ Pallionsoft | Active: ✅                    │

│                                      │

│ Rating Matrix                        │

│ A (90+): 15% | B (80+): 10% | C: 5%  │

│                                      │

│ Branch Multipliers                   │

│ Bangalore: ×1.10 | Hyderabad: ×1.00  │

│                                      │

│ Unit Bases                           │

│ DevOps: +8% | QA: +7% | PM: +5%      │

│                                      │

│ Budget Cap: 12% ⏱️ Salary Bands      │

│ 0-5L: ×0.8 | 5-15L: ×1.0 | 15L+: ×1.2│

│                                      │

│ [Test Calc] [Save Formula] [Apply]   │

└──────────────────────────────────────┘

## 🎯 IMPLEMENTATION ALGORITHM

java

@Service

public class DynamicSalaryCalculator {

public SalaryCalculation calculateDetailed(EmployeePerformance perf, String formulaName) {

SalaryHikeFormula formula = formulaRepo.findByName(formulaName);

// 1. Rating lookup

double basePct = formula.baseRatingMatrix.get(perf.ratingGrade);

// 2. Multipliers chain

double branchMult = formula.branchMultipliers.get(perf.branch);

double unitBase = formula.unitBases.get(perf.unit);

double roleFactor = formula.roleFactors.get(perf.role);

double bandMult = getSalaryBandMultiplier(perf.salary, formula.salaryBands);

// 3. Uncapped calculation

double uncappedHike = (basePct * branchMult * roleFactor + unitBase) * bandMult;

// 4. Budget enforcement

double budgetCapped = Math.min(uncappedHike, formula.budgetCapPct);

double finalHike = Math.max(budgetCapped, aikyamConfig.minHikePct);

return SalaryCalculation.builder()

.formulaId(formula.id)

.baseIncrement(basePct)

.branchMultiplier(branchMult)

.unitBase(unitBase)

.salaryBandMultiplier(bandMult)

.budgetAdjusted(uncappedHike > formula.budgetCapPct)

.finalHikePct(finalHike)

.newSalary(perf.salary * (1 + finalHike/100))

.build();

}

}

## 📋 USER STORIES (28 SP Total)

## US-FORM-001: Formula Builder UI (8 SP)

text

As HR, create "FY2026_Pallionsoft" → Set all matrices

AC: Real-time preview "EMP-001: 12.00% (budget capped)"

## US-FORM-002: Multi-Level Calculation (5 SP)

text

As system, apply Branch×Unit×Role×Band×Budget

AC: Detailed breakdown shown in export

## US-FORM-003: Budget Constraint Engine (5 SP)

text

As CFO, set 12% company cap → All hikes ≤12%

AC: "Budget adjusted" flag + Override option

## US-FORM-004: Salary Band Adjustments (5 SP)

text

As HR, 0-5L: ×0.8, 15L+: ×1.2 → Fairness

AC: Junior gets 9.6%, Senior 28.8% (pre-cap)

## US-FORM-005: Formula Versioning (5 SP)

text

As admin, FY2025 → FY2026 → Historical comparisons

AC: Bulk recalc if formula changes

## 📊 EXAMPLE CALCULATIONS (Pallionsoft FY2026)

| Emp | Salary | Role | Score | Calc | Final | Reason |
| --- | --- | --- | --- | --- | --- | --- |
| EMP-001 | ₹12L | Senior Dev | 92 (A) | 24.99% | 12% | Budget cap |
| EMP-002 | ₹4L | Junior QA | 82 (B) | 17.10% | 13.68% | 0-5L ×0.8 |
| EMP-003 | ₹20L | PM | 88 (B) | 18.20% | 12% | Budget cap |
| EMP-004 | ₹8L | DevOps | 95 (A) | 26.73% | 12% | Budget cap |

## 📱 PRODUCTION DASHBOARDS

text

🏢 Branch Summary (BLR vs HYD)

BLR: 12% avg | 245 emps | ₹29.4Cr total

HYD: 11.2% avg | 180 emps | ₹18.1Cr total

💰 Budget Tracker

Total Budget: ₹47.5Cr | Used: 98.2% | Remaining: ₹850L

📈 Band Distribution

Junior (0-5L): 42% | Mid (5-15L): 38% | Senior (15L+): 20%

## 🚀 SPRINT 4 IMPLEMENTATION (Week 5)

text

DAY 1-2: V39-V41 + Formula builder UI

DAY 3-4: Dynamic calculator + Band logic

DAY 5:   Budget engine + Constraints

DAY 6-7: Dashboards + Pallionsoft FY2026 demo

## 🎨 PRODUCTION COMMANDS

bash

# 1. Create FY2026 formula

curl -X POST /api/formulas \

-d '{"name":"FY2026_Pallionsoft","budget_cap":12.00}'

# 2. Bulk calculate 500 employees

curl -X POST /api/salary/bulk/2026 \

-d '{"formula":"FY2026_Pallionsoft"}'

# 3. HR approval dashboard

open http://pallionsoft.aikyam.com/hr/salary-approvals

## 💰 BUSINESS IMPACT

text

✅ Pallionsoft: "₹47.5Cr hikes calculated in 5min"

✅ CFO: "12% budget enforced automatically"

✅ HR: "Fair bands prevent disputes"

✅ Fair: Junior 9.6%, Senior 12% (capped)

→ "HR Automation" = Platinum must-have 🚀

## 🏆 EPIC OUTCOME

text

Pallionsoft HR: Creates FY2026 formula (2min)

Aikyam: Calculates 500 employees (30sec)

CFO: Reviews budget (98.2% used)

HR Head: Bulk approves → Offer letters sent

RESULT: ₹47.5Cr processed → ZERO spreadsheets 👑

P3.3 = ULTIMATE HR PLATFORM. Every org feels custom-built 🚀